## Slide 1: Transitioning from Waterfall to Agile: An Introduction to the Scrum-Agile Framework
Presented by Debynyhan Banks
Notes: Welcome everyone, my name is Debynyhan Banks.
Today, I’ll provide an overview of the Scrum-Agile methodology, explain its roles and phases, compare Agile with the traditional Waterfall model, and discuss important factors for leadership to consider when deciding on a development approach

## Slide 2: Key Scrum Roles
Product Owner Defines the product vision, manages backlog, ensures maximum value delivery
Scrum Master facilitates scrum events, removes impediments, supports adherence to Agile priniples.
Development Team is a cross-functional group that transforms user stories into working product increments.
Notes: In a Scrum-Agile framework, three primary roles collaborate to ensure effective product development: the Product Owner, the Scrum Master, and the Development Team.
Product Owner
The Product Owner represents the business sponsor, is a decision maker for the project, provides direction to the team on what will be built, and prioritizes the work to be done. This role is crucial for maximizing the value of the product and ensuring that the team delivers outcomes aligned with stakeholder expectations.
Scrum Master
The Scrum Master is responsible for ensuring Scrum is understood and enacted. They serve as a servant-leader for the Scrum Team, facilitating Scrum events, coaching team members in self-organization, and removing impediments to progress. This role is vital for maintaining the integrity of the Scrum process and fostering an environment conducive to high performance.
Development Team
The Development Team consists of professionals who do the work of delivering a potentially releasable increment of “Done” product at the end of each Sprint. They are self-organizing and cross-functional, possessing all the skills necessary to create a product increment. This structure promotes flexibility, creativity, and productivity, as the team collaboratively manages its work to achieve sprint goals.
Understanding these roles and their interrelations is essential for the successful implementation of Scrum, as each contributes uniquely to the team's ability to deliver value in an Agile environment.
Reference Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.

## Slide 3: Agile Phases of the SDLC
Debynyyhan Banks
Iterative and incremental approach
Continuous Planning and Requirements Refinement
Adaptive Design and Architecture
Development, Testing, and integration occur continuously
Frequent Reviews and Feedback Loops
Retrospective for Ongoing Process Improvement
Notes: In Agile, the software development life cycle is not a strict linear sequence but a series of iterative cycles called sprints.
Requirements are not fully defined upfront. Instead, they evolve as the team learns more about the project and incorporates stakeholder feedback.
Design and architecture emerge over time, adapting to changing requirements rather than being fixed at the start.
Unlike traditional models where development and testing are separate phases, Agile integrates coding, testing, and integration into each iteration. This ensures defects are identified and fixed early.
At the end of each Sprint, a Review meeting gathers stakeholder feedback on the working product increment, guiding the next cycle of development.
The Retrospective allows the team to reflect on what went well and what could be improved, fostering continuous improvement in both the product and the process.

## Slide 4: About Us
Waterfall Model
Sequential Phases: Requirements -> Design -> Implementation -> Testing -> Deployment ->Maintenance.
Rigid Structure: Each phase must be completed before the next begins.
Limited Flexibility: Changes are difficult and costly to implement once the process has begun.
Returning to a previous phase can be time-consuming and costly.
Significant changes, such as shifting focus from "Top 10 Vacations" to "Wellness/Detox Retreats," would require revisiting initial phases.
Potential delay and increased costs due to rework.
Lorem ipsum dolor sit amet, consectetur adipiscing elit. Etiam aliquet eu mi quis lacinia. Ut fermentu a magna ut.
Notes: In the Waterfall model, the software development process is structured into distinct, sequential phases: requirements analysis, system design, implementation, testing, deployment, and maintenance. Each phase must be completed before the next begins, and there is minimal overlap between phases. This linear approach emphasizes thorough planning and documentation at each stage. In our course project, requirements evolved as we gained insights. An Agile approach allowed us to adapt to these changes seamlessly. When new information emerged, Agile's flexibility enabled prompt adjustments. This adaptability ensured the project remained aligned with objectives. This led to solutions and efficient problem-solving. By evaluating these factors, we determined that an Agile approach was more suitable for our course project, enabling us to deliver a product that met evolving requirements.

## Slide 5: Waterfall vs. Agile
Choosing the right approach
Waterfall
Sequential stages with limited flexibility.
Requirements are fixed early and are hard to change.
Long feedback cycles, delayed testing.
Waterfall suits smaller, straightforward projects with clear objectives.
Waterfall can function with specialized, siloed teams.
Scrum-Agile
Agile accommodates evolving or unclear requirements effectively.
Agile promotes continuous client collaboration throughout development.
Agile's iterative cycles allow for easy adjustments based on ongoing feedback.
Agile is beneficial for complex projects requiring frequent reassessment.
Agile
Notes: In the Waterfall model, each SDLC phase (Requirements, Design, Development, Testing, Maintenance) is completed in sequence. Significant changes late in the process are costly and disruptive.
Requirements are typically locked in after the initial phase. If a stakeholder requests a new feature mid-development, accommodating it can cause major delays and rework.
Testing and user feedback often occur late, increasing the risk of discovering fundamental issues only after substantial time and effort have been invested.
There is no one-size-fits-all approach. The choice depends on how often requirements might change, how available stakeholders are for continuous feedback, and the importance of early releases.
Highly regulated industries sometimes lean toward Waterfall, while dynamic markets, like software services, gain more from Agile’s adaptability.

## Slide 6
References:
Arokya, J. (2023, August 3). Mastering Communication: A guide for agile product owners. Leadership Tribe US. https://leadershiptribe.com/mastering-communication-a-guide-for-agile-product-owners/
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Senarath, U. S. & Rajarata University of Sri Lanka. (2021). Waterfall methodology, prototyping and agile development. https://doi.org/10.13140/RG.2.2.17918.72001
Radigan, B. D. (n.d.). Agile vs. waterfall project management | Atlassian. Atlassian. https://www.atlassian.com/agile/project-management/project-management-intro